This is a great project! Classifying architectural styles (e.g., Victorian, Modern, Craftsman) is a classic computer vision challenge because features can be subtle and overlapping.

Structuring this in Jira (or any task manager) will help you avoid "tutorial hell" and keep you focused on shipping a working model. Here is a comprehensive project plan structured by Epics, Tasks, and Sub-tasks.

## Epic 1: Data Acquisition & Preprocessing

Goal: Create a clean, balanced dataset of labeled architectural styles.

### Task 1: Web Scraping Pipeline

- Sub-task: Research and select target styles (e.g., Tudor, Colonial, Mid-Century Modern).

- Sub-task: Script a scraper using Selenium or BeautifulSoup for Google Images/Pinterest/Zillow.

- Sub-task: Implement a "duplicate hunter" script using image hashing to remove identical files.

### Task 2: Data Cleaning & Annotation

- Sub-task: Manual audit of scraped images to remove "noise" (e.g., interior shots, floor plans).

- Sub-task: Organize folders into a standard train/val/test structure.

- Sub-task: (Optional) Use a tool like LabelImg or CVAT if bounding boxes for specific features (like gables or windows) are needed.

## Epic 2: Model Development & Training

Goal: Build a robust CNN or Transformer-based classifier.

### Task 3: Baseline Model Setup

- Sub-task: Set up a PyTorch/TensorFlow environment and data loaders.

- Sub-task: Implement basic image augmentations (rotation, flip, brightness) to prevent overfitting.

- Sub-task: Train a "Vanilla" CNN to establish a performance baseline.

### Task 4: Transfer Learning & Fine-Tuning

- Sub-task: Implement a pre-trained model (e.g., ResNet50, EfficientNet, or ViT).

- Sub-task: Freeze initial layers and train the classification head.

- Sub-task: Perform hyperparameter tuning (Learning Rate, Dropout, Batch Size).

## Epic 3: Evaluation & Optimization

Goal: Understand where the model fails and improve its reliability.

### Task 5: Performance Analysis

- Sub-task: Generate a Confusion Matrix to see which styles are being swapped.

- Sub-task: Implement Grad-CAM to visualize which architectural features the model is "looking at."

- Sub-task: Calculate Precision, Recall, and F1-score for each class.

### Task 6: Model Optimization

- Sub-task: Address class imbalance (if one style has 200 images and another has 1000).

- Sub-task: Export the final model to a lightweight format (ONNX or TensorFlow Lite).

## Epic 4: Deployment & Documentation

Goal: Make the project accessible and shareable.

### Task 7: Simple Web Interface

- Sub-task: Build a Streamlit or Gradio app for "drag-and-drop" image classification.

- Sub-task: Deploy the app to a cloud platform (Hugging Face Spaces or Heroku).

### Task 8: Project Portfolio Documentation

- Sub-task: Write a README detailing the dataset, architecture, and results.

- Sub-task: Record a short demo video of the model classifying a house in real-time.

### Suggested Workflow Logic

In Jira, I recommend using a Kanban board for this. Move tasks from "To Do" to "In Progress" as you code, and use the "Definition of Done" for the Data Cleaning task to ensure you don't start training with "garbage" data.

Would you like me to write a sample Python script for the web scraping component to get you started?